Work Breakdown Structure (WBS)

1.0  Project Management (Ongoing – spans all iterations)

1.1  Project Charter & Initiation

1.2  Project Management Plan (Scope, Schedule, Risk, Communication)

1.3  Weekly Status Meetings & Client Liaison

1.4  Risk & Issue Management

1.5  Scope Change Management

1.6  Progress Monitoring & Reporting

Iteration 1

Requirements, Design & Foundation Setup (Week 1–4)

Stakeholder Identification & Client Consultation-- 1 day

Functional Requirements Gathering-- 3 days

Non-Functional Requirements Definition-- 3 days

Use Case / User Story Development-- 2 days

Requirements Sign-off-- 1 day

System Architecture Design-- 3 days

Database Design-- 5 days

UI / UX Wireframes-- 7days

API / Module Interface Design-- 1 day

Design Review & Approval-- 1 day

Development Environment Setup-- 1 day

Iteration 2

Core Booking & Maintenance Modules (Week 5–8)

Facility Search & Availability Module-- 3 days

Booking Request & Approval Module-- 4 days

Booking Conflict Detection Module-- 3 days

Cancellation Management Module-- 2 days

Maintenance Reporting Module-- 3 days

Maintenance Task Assignment Module-- 3 days

Facility Closure & Affected-Booking Handling-- 2 days

Basic Reporting Dashboard (Utilisation / Audit) -- 4 days

Test Plan Development-- 4 days

Iteration 3

Integration, Testing & Closure (Week 9–11)

Code Integration-- 5 days

Unit Testing-- 3 days

Integration Testing-- 3 days

User Acceptance Testing -- 2 days

Bug Fixing & Retesting-- 3 days

Deployment / Demo Environment Setup-- 1 day

User Documentation & Training Guide-- 1 day

System Handover Package-- 1 day

Final Report Compilation-- 1 day

Final Presentation & Demo Preparation-- 1 day